Development Roadmap

Phase 0: Project Planning

Deliverables

- SRS completed ✅

- Architecture completed ✅

- Database design completed ✅

- Service boundaries finalized ✅

Output

You should have:

docs/
├── srs
├── architecture
├── database
└── roadmap

Phase 1: Foundation Setup

Build the infrastructure every service depends on.

Create Repository Structure

aiops-platform/
├── api-gateway
├── auth-service
├── log-service
├── ai-analysis-service
├── common-lib

Setup Shared Library

common-lib

Contains:

ApiResponse
ErrorResponse
JwtConstants
GlobalException
CommonDTOs

This avoids code duplication.

Setup Git

Branches:

main
develop
feature/*

Setup Docker

Create Dockerfiles for every service.

Milestone

At the end of Phase 1:

✅ Project structure exists
✅ Git configured
✅ Services generated
✅ Docker configured

Phase 2: Authentication Service

Build security first.

Features

User Registration

POST /api/v1/auth/register

Login

POST /api/v1/auth/login

JWT Generation

Generate:

Access Token
Refresh Token

RBAC

Roles:

ADMIN
DEVELOPER

Database

PostgreSQL

Table:

users

Milestone

End of Phase 2:

✅ User can register
✅ User can login
✅ JWT works

Phase 3: API Gateway

Now secure the entire platform.

Responsibilities

- Route requests

- Validate JWT

- Forward traffic

Example:

/api/auth/**
→ auth-service

/api/logs/**
→ log-service

Milestone

✅ Single entry point exists

Phase 4: Log Service

This is where your actual product starts.

Feature 1

Receive logs.

POST /api/v1/logs

Example:

{
  "serviceName":"payment-service",
  "level":"ERROR",
  "message":"NullPointerException"
}

Feature 2

Store logs in MongoDB.

Feature 3

Publish Kafka Event

LOG_RECEIVED

Milestone

✅ Logs stored
✅ Kafka event published

Phase 5: Kafka Integration

Now move from CRUD project to distributed system.

Kafka Topics

log-events

Log Service
→ publishes

ai-analysis-events

AI Service
→ publishes

alert-events

Notification Service
→ consumes

Milestone

✅ Services communicate asynchronously

Phase 6: AI Analysis Service

This is your biggest differentiator.

Spring AI Integration

Connect:

- OpenAI-compatible model

- Or local model later

AI Features

Error Summary

Input:

500 lines of logs

Output:

Summary of issue

Root Cause Analysis

Input:

Stack trace

Output:

Most likely cause

Suggested Fix

Input:

NullPointerException

Output:

Check bean injection in PaymentService

Milestone

✅ AI produces meaningful insights

Phase 7: Incident Management

Turn analysis into actionable work.

Create Incident

Automatically create:

OPEN INCIDENT

when critical errors occur.

Features

- Assign developer

- Change status

- Resolution notes

Milestone

✅ Errors become trackable incidents

Phase 8: Notification Service

Email Alerts

Examples:

Critical service failure

Error spike detected

WebSocket Notifications

Real-time dashboard updates.

Milestone

✅ Real-time alerts working

Phase 9: React Dashboard

Only after backend is stable.

Dashboard Pages

Login

/login

Services

/services

Logs

/logs

Incidents

/incidents

AI Insights

/ai-insights

Milestone

✅ Complete UI

Phase 10: Monitoring & Observability

This is where many portfolio projects stop—but yours shouldn't.

Add Actuator

Spring Boot Actuator

Add Prometheus

Collect metrics.

Add Grafana

Visualize:

- CPU

- Memory

- API latency

- Request count

Milestone

✅ Platform monitors itself

Phase 11: Production Readiness

Add

Swagger/OpenAPI

API documentation.

Resilience4j

Circuit Breaker

Distributed Tracing

Use:

- Zipkin

or

- OpenTelemetry

Centralized Logging

Optional:

- ELK Stack

Milestone

✅ Production-grade architecture